Periodic Progress Meeting

Part of the marking scheme is to have at least 10 recorded meetings with your supervisor. Please refer to the module specifications. Remember to tick "Send me an email receipt of my responses" at the end of this page to receive a confirmation email. Please note that you need to forward the "confirmation email" to your supervisor in order to validate this submission.

1.Student Name: Nathan Simcock

2.P-number: 2444366

3.Email address:p2444366@my365.dmu.ac.uk

4.Project Title: Develop a menu-based sports simulation game

5.Supervisor: Mishrey Almarshoud

6.Objectives for Period (max 100 words): Fill the home screen with information regarding the next match and current promises. This will then allow me to develop the match system.

7.Summary of Progress for Period (max 100 words): I have filled the central information panel of the home screen, this features information regarding the next match, including team ratings, record and key players. I then developed a working match system which takes into account the offense and defence ratings of the two teams facing off, scores then calculated for the 4 quarters and a result is decided.

8.Problem Areas and Suggested Solutions (max 100 words): My original solution only calculated a final score, which was leading to a lot of wins for the underdog team as a one time calculation is more sporadic in its results. By having a calculation for each quarter, this then favours the stronger team as they should have the higher score over 4 calculations.

9.Objectives, Deliverables & Plan for Next Period (max 100 words): Develop a system to pair with the match system which will calculate the results of other matches being played at the same time, so that every team plays an equal amount of games. After this, the main components of the game will be built and i can focus on additional features such as the happiness and team lineup systems.

10.Student Signature: Nathan Simcock

11.Supervisor Signature: Mishrey Almarshoud

12.Comments (if any, max. 200 words):

13.Date of the Meeting:08/04/21

14.Date of next Meeting:15/04/21